CANOPY ROUTE INTELLIGENCE

Solana Production Readiness

PRD + Build Plan  ·  Phase 13–16.5  ·  v3

Canopy Intelligence (Project DG)

May 5, 2026  ·  Internal Working Document  ·  Standalone

Sources: Claude Code MAY05  ·  GPT-5 MAY05  ·  Gemini Adversarial  ·  BasedDevoBot Review  ·  GPT-5 Synthesis

Project docs: architecture.md  ·  solana-integration.md  ·  data-quality.md  ·  methodology.md

What changed in v3 vs v2 v2 was strong on production gates but blocked S3 signal work entirely, creating the risk of perfecting ingestion while missing schema gaps needed for route intelligence. v3 adds three surgical changes: 1. S0/S1/S2/S3 stratum framing as the canonical architecture language throughout. 2. Phase 16.5 — Shadow S3 Signal Validation: internal-only BigQuery views that test whether the schema can support Success Purity, MEV exposure, and settlement velocity. No product claims made. Schema gaps surfaced before Phase 17 begins. 3. S3-readiness field checklist added to Phase 16 acceptance criteria, so Codex confirms the required signal fields are present before Phase 17 is unblocked. BasedDevoBot code snippets (collision_detector.py, BigQuery DDL, MERGE procedure, corridor_intelligence_view.sql, ingestion_adapter.py integration) are in Appendix C with adjudicated corrections applied inline.

# 1. Production Thesis

Six gates. Then signal. Gate 1 — Deterministic row identity: transfer_ordinal and collision_detected are correct, stable, and replay-safe. Gate 2 — Persistent checkpoint state: durable backend; production refuses ephemeral local file. Gate 3 — Semantic RPC validation: 200 OK with bad payload is detected and handled. Gate 4 — Finalized-data policy: only finalized transactions are promoted; commitment_level is recorded. Gate 5 — Durable checkpoint backend: GCS or BigQuery metadata table in production. Gate 6 — Idempotent warehouse promotion: BigQuery MERGE keyed on normalized_event_id; replay-safe. After all six gates pass: Phase 16.5 Shadow S3 validates signal schema. Then Phase 17 (separate PRD) builds production intelligence.

## 1.1 Stratum Architecture — S0 Through S3

The canonical framing for this system. Every phase in this document maps to exactly one stratum. Use this framing when instructing Codex.

| Strat. | Name | What it is | Current PRD Phases | Status |
| --- | --- | --- | --- | --- |
| S0 | SOURCE | Raw Solana RPC, finalized commitment, watched addresses | Phase 14, 14.5 | Live first slice |
| S1 | SECRET | Enriched traces: ALT resolution, owner resolution, balance deltas, labels | Phases 0–12, 14.5 | Mostly built; needs live proof |
| S2 | SYNTHESIS | Deterministic identity, ordinals, collision defense, idempotent warehouse | Phase 13, 16 | Hardened in v3 |
| S3 | SIGNAL | BigQuery views, Success Purity, MEV exposure, corridor metrics | Phase 16.5, 17 | Shadow-tested at 16.5; production at Phase 17 (separate PRD) |

System philosophy: Trust the Ledger. Verify the Signal. S0 is ground truth. S1 enriches it. S2 synthesizes it into clean identity. S3 interprets it. Never let S3 product logic run ahead of S2 correctness — that is how intelligence becomes noise.

## 1.2 Operating Modes

| Mode A — Single-Ingester First Slice | Current milestone. Local durable GCS/BQ checkpoint. Single ingestion worker. BigQuery MERGE as idempotency boundary. This is the only mode authorized for Phases 13–16. |
| --- | --- |
| Mode B — Distributed / HA Ingestion | Future milestone. Multi-worker support. Requires Redis or Postgres-backed distributed state store. Do not begin Mode B until Mode A has at least 30 days of stable production operation. |

🚫 S0 first slice is single-ingester only If more than one ingestion worker is required, Mode A exits scope and Mode B begins. Do not half-build distributed state before you need it. Redis is not in this document.

## 1.3 Phase Roadmap

| Phase | Title | Key Deliverables | Effort | Depends On |
| --- | --- | --- | --- | --- |
| 13 | Deterministic Identity + Idempotency | S2: Rewrite ordinal/collision logic; fingerprint-stable sort; BigQuery MERGE; 9 tests; all 356+ green | 3–6h | None — hard gate |
| 14 | Live RPC First Slice + Finality Policy | S0: First live run at finalized; 3+ events verified; health reports commitment_level + observation_state | 4–8h | Phase 13 |
| 14.5 | Semantic RPC Validation | S0/S1: Data-aware circuit breaker; JSON-RPC errors, null result, provider lag, ambiguous empty, bad commitment | 3–5h | Phase 14 |
| 15 | Durable Scheduler + Checkpoint Safety | S1/S2: scheduler daemon; GCS/BQ checkpoint backend; checkpoint invariant; production startup guard | 1–2 days | Phase 14.5 |
| 16 | Idempotent BigQuery Promotion + Tooling | S2: BQ table script; MERGE deploy; S3-readiness field check; replay test; EVM non-regression; .env.example | 1 day | Phase 15 |
| 16.5 | Shadow S3 Signal Validation | S3: Internal-only BQ views; shadow_* outputs; missing-field report; no product claims made | 1–2 days | Phase 16 |
| 17 | Corridor Intelligence Product Layer | BLOCKED. Separate PRD. Do not start until Phase 16 acceptance criteria pass. | Sep. PRD | Phase 16 |

# 2. Completed State — Phases 0–12

356 / 356 tests green. This is the baseline. It does not change.

| services/solana/ | 18 modules — ~5,900 lines |
| --- | --- |
| tests/solana/ + root | 11 test files — ~5,600 lines |
| docs/ | 1 doc — ~300 lines (solana-integration.md) |
| api/main.py + ui/ | 2 files — ~85 lines added |
| Total | ~11,900 lines. 356 tests. All green. |

| Phase | Title | Key Deliverables | Effort | Depends On |
| --- | --- | --- | --- | --- |
| 0 | Parser + Cost Integrity | pre_normalizer, alt_manager, transfer_truth, jito_detector, cost_decomposition, canonical_key, token_program | ✅ | — |
| 1 | Scoped RPC Ingestion Adapter | ingestion_adapter.py — scoped to SOLANA_WATCHED_ADDRESSES | ✅ | 0 |
| 2 | Persistent Checkpointing | checkpoint.py — (chain, mint, address) cursor, atomic writes | ✅ | 1 |
| 3 | Rate Limiter + Circuit Breaker | circuit_breaker.py — token bucket + CLOSED/OPEN/HALF_OPEN FSM | ✅ | 2 |
| 4 | Event Schema + BQ Writer | event_schema.py (44-field canonical), bigquery_writer.py | ✅ | 3 |
| 5 | Owner + Amount Resolution | owner_resolver.py — ATA to wallet owner lookup; balance delta ground truth | ✅ | 4 |
| 6 | Validation + Reconciliation | validator.py — 7 promotion gates, batch approval | ✅ | 5 |
| 7 | Freshness + Health FSM | freshness.py — fresh/stale/unavailable | ✅ | 6 |
| 8 | API + Cache Integration | api_integration.py — /v1/solana/health | ✅ | 7 |
| 9 | Dashboard Integration | api/main.py + ui/index.html — Solana in /health chains dict | ✅ | 8 |
| 10–12 | Test Suite Completion | 356 green across all 9 phases | ✅ | 0–9 |

# 3. Technical Debt Register

All open items. Severity = production impact. v3 adds TD-11 (S3 field readiness) from BasedDevoBot review.

| TD-ID | Severity | Description | File:Line | Fix |
| --- | --- | --- | --- | --- |
| TD-01 | High | transfer_ordinal always 0 — ordinal not computed | event_schema.py:196 | Stable sort within raw_event_id group by transfer_fingerprint (§4.3) |
| TD-02 | High | collision_detected always False — fingerprint comparison not wired | event_schema.py:233 | True when raw_event_id maps to >1 distinct fingerprint (§4.3) |
| TD-03 | High | BigQuery append-only — cross-batch duplicates on replay | bigquery_writer.py | MERGE keyed on normalized_event_id; see Appendix C for DDL |
| TD-04 | High | No finality policy — risk of ingesting uncled blocks | ingestion_adapter.py | Add SOLANA_COMMITMENT=finalized; tag rows with commitment_level |
| TD-05 | High | Data-aware circuit breaker missing — 200 OK with bad payload not detected | circuit_breaker.py | Inspect JSON-RPC error, null result, provider lag (Phase 14.5) |
| TD-06 | Medium | No durable checkpoint backend — local JSON ephemeral in containers | checkpoint.py | Checkpoint backend hierarchy; production startup guard (Phase 15) |
| TD-07 | Medium | No scripts/run_solana_ingestion.py — pipeline cannot run unattended | new file | Scheduler daemon with loop, SIGTERM handler, checkpoint invariant |
| TD-08 | Medium | No scripts/create_solana_bq_table.py — schema recreated by hand; drift risk | new file | Idempotent create importing BQ_SCHEMA; partition + clustering |
| TD-09 | Medium | Env var names inconsistent across codebase and docs | multiple files | Canonicalize to §5; regression test required |
| TD-10 | Medium | No observation_state — health cannot distinguish ran-but-saw-nothing from active data | api_integration.py | Add ingestion_state, observation_state, commitment_level to health |
| TD-11 | Medium | S3-readiness fields not verified present in schema — gap found too late if missing | event_schema.py + BQ | S3-readiness checklist in Phase 16 acceptance criteria (§7.5) |
| TD-12 | Low | Owner cache no TTL — closed accounts never evicted | owner_resolver.py | Add TTL field; skip re-fetch for unexpired hits |
| TD-13 | Low | Env var doc mismatch only | docs/solana-integration.md | Reconcile after §5 canonical table is finalized |

🚫 TD-01 through TD-05 are all hard blocking Five items must be resolved before any live data is promoted. TD-01/02 produce silent duplicates. TD-03 creates cross-batch corruption on replay. TD-04 risks false settlements from uncled blocks. TD-05 lets bad payloads bypass the circuit breaker.

# 4. S2 Identity Model — Phase 13 Spec

## 4.1 Four-Concept Model

These four concepts must be kept strictly separate. The v1 and early v2 specs conflated them. This is the root cause of TD-01 and TD-02.

| Concept | What it means | When set | Risk if confused |
| --- | --- | --- | --- |
| raw_event_id | Pre-ordinal transaction coordinate. Format: solana:{sig}:{instruction_index}:{inner_instruction_index} | Before ordinal assignment. May be shared by multiple economic transfers — this is expected. | Do not use as BQ dedup key. Do not set to signature alone. |
| transfer_fingerprint | Deterministic economic identity. SHA-256 of: program_id + token_mint + source_token_account + destination_token_account + source_owner (if known) + destination_owner (if known) + amount_raw + instruction_data_hash | At normalization time. Must be stable across runs and input orderings. | Must include enough fields to avoid false-duplicate classification in complex DEX transactions. |
| transfer_ordinal | Stable tie-breaker. Position within stable sort of fingerprints sharing same raw_event_id. 0-indexed. | After stable sort by fingerprint ascending. | Must not depend on iteration order. A retry must produce identical ordinals. |
| normalized_event_id | Final unique row key. Format: {raw_event_id}:{fingerprint[:8]}. This is the BigQuery MERGE key. | After ordinal assignment. | This is the only correct BQ MERGE key. Not canonical_key. Not raw_event_id. |

⚠ BasedDevoBot correction: raw_event_id ≠ signature BasedDevoBot's DDL set raw_event_id = signature (the transaction hash alone). This is wrong per the v2/v3 identity model. raw_event_id must include instruction_index and inner_instruction_index: solana:{sig}:{ix}:{inner_ix}. Setting it to just the signature would over-collide every transfer in the same transaction. See Appendix C for the corrected DDL.

## 4.2 Deterministic Assignment Pipeline

Follow this exact sequence. Each step is a gate. The output of one is the input to the next. Do not reorder.

Step 1:  normalize raw transfer candidates from RPC response

Step 2:  compute raw_event_id

= 'solana:{signature}:{instruction_index}:{inner_instruction_index}'

Step 3:  compute transfer_fingerprint

= SHA-256(program_id + token_mint + source_token_account

+ destination_token_account + source_owner_if_known

+ destination_owner_if_known + amount_raw

+ instruction_data_hash)

Step 4:  group events by raw_event_id

Step 5:  within each group, stable sort by transfer_fingerprint ascending

Step 6:  assign transfer_ordinal = position in sorted group (0, 1, 2...)

Step 7:  compute normalized_event_id = '{raw_event_id}:{fingerprint[:8]}'

Step 8:  set collision_detected = True if group has > 1 distinct fingerprint

Step 9:  detect exact duplicates (same fingerprint twice) -> dedupe, not two valid transfers

Step 10: run validate_batch() - all 7 gates must pass

Step 11: promote via BigQuery MERGE keyed on normalized_event_id

Why stable sort — not insertion order Stable sort on transfer_fingerprint makes ordinal assignment independent of the order in which events are encountered. A retry of a failed batch produces identical ordinals. Parallel processing of sub-batches produces consistent results. A restart mid-batch does not cause ordinal drift. Insertion order is not deterministic. Fingerprint order is.

## 4.3 Duplicate vs Collision — Two Different Things

| Exact duplicate | Same raw_event_id + same transfer_fingerprint. Same economic transfer appeared twice (retry/replay). Action: dedupe before write. Keep first; drop second. Log as duplicate_replayed. |
| --- | --- |
| Collision | Same raw_event_id + different transfer_fingerprint. Two economically distinct transfers share a transaction coordinate. Action: assign ordinals 0, 1... Set collision_detected=True on both. Both are valid and must be written. |
| Clean event | Unique raw_event_id + unique fingerprint. transfer_ordinal=0. collision_detected=False. |

## 4.4 Required Tests (9 Total)

New file: tests/solana/test_event_schema_identity.py. All 9 must pass. All 356 originals must remain green.

Original 4:

- test_no_collision_batch: 5 events with distinct raw_event_ids. All ordinals=0, collision_detected=False.

- test_single_collision: 2 events sharing same raw_event_id, different fingerprints. Both collision_detected=True; ordinals 0 and 1.

- test_multiple_collisions_same_key: 3 events sharing same raw_event_id. Ordinals 0, 1, 2. All collision_detected=True.

- test_collisions_across_keys: Collisions in raw_event_id_A and raw_event_id_B independently. Cross-key non-collision events unaffected.

New 5 (from adversarial review):

- test_determinism_shuffled_input: Same 5 events fed in two different orderings. Both produce identical transfer_ordinal assignments and normalized_event_id values.

- test_distinct_same_coordinate: Two economically different transfers (different amounts) sharing same raw_event_id. ordinals=0,1; collision_detected=True on both; normalized_event_ids differ.

- test_duplicate_exact_replay: Same event (same fingerprint) appears twice in batch. First kept; second deduplicated. Output row count = 1.

- test_cross_transaction_non_collision: Two events with identical instruction_index and inner_instruction_index but different signatures. No collision. Each ordinal=0, collision_detected=False.

- test_stable_serialization: Decimal amounts serialized as Decimal(amount_raw)/Decimal(10**decimals). Two runs on same data produce identical fingerprints. Uses known USDC transfer fixture.

# 5. Canonical Environment Variables

Single authoritative list. Every file uses these names exactly. Deviations are bugs.

| Variable | Default | Description |
| --- | --- | --- |
| SOLANA_RPC_PRIMARY_URL | (required) | Primary authenticated RPC endpoint (Helius, QuickNode, or Triton) |
| SOLANA_RPC_FALLBACK_URL | — | Optional fallback RPC endpoint |
| SOLANA_WATCHED_ADDRESSES | (required) | Comma-separated pubkeys to watch |
| SOLANA_TOKEN_MINT | USDC mainnet | SPL token mint to filter |
| SOLANA_COMMITMENT | finalized | RPC commitment level. finalized is default. confirmed_preview allowed only with finality_state=provisional tagging. |
| SOLANA_START_SIGNATURE | — | Bootstrap cursor (signature). Required if no checkpoint exists. |
| SOLANA_START_SLOT | — | Bootstrap cursor (slot). Used with START_SIGNATURE. |
| SOLANA_CHECKPOINT_BACKEND | local_file | Backend: local_file (dev only), gcs, bigquery_metadata |
| SOLANA_CHECKPOINT_PATH | data/solana_checkpoint.json | Path for local_file backend only |
| SOLANA_GCS_CHECKPOINT_URI | — | GCS URI for gcs backend (gs://bucket/checkpoints/solana.json) |
| SOLANA_ALT_CACHE_PATH | data/solana_alt_cache.json | ALT persistent cache path |
| SOLANA_OWNER_CACHE_PATH | data/owner_cache.json | Owner resolution cache path |
| SOLANA_FRESHNESS_THRESHOLD_SECONDS | 300 | Fresh -> stale transition |
| SOLANA_STALE_THRESHOLD_SECONDS | 3600 | Stale -> unavailable transition |
| SOLANA_RPC_MAX_RPS | 5 | Rate limiter: max RPS. Start at 5; raise to 10 after stability confirmed. |
| SOLANA_RPC_BURST_LIMIT | 20 | Rate limiter: burst capacity |
| SOLANA_MAX_CONSECUTIVE_FAILURES | 5 | Circuit breaker: consecutive failure threshold |
| SOLANA_CIRCUIT_BREAKER_COOLDOWN_SECONDS | 60 | Circuit breaker: cooldown before HALF_OPEN |
| SOLANA_INGESTION_INTERVAL_SECONDS | 15 | Scheduler poll interval. 15s production; 60s dev. |
| SOLANA_BQ_DATASET | solana_measured | BigQuery dataset |
| SOLANA_BQ_TABLE | solana_transfers | BigQuery table |
| ENV | development | development ¦ production. production triggers checkpoint backend guard. |

Env var regression test required Phase 16 acceptance criteria include a test that validates every env var name in docs/ against this table. Any mismatch fails.

# 6. Phase Specs — 14, 14.5, 15

## 6.1 Phase 14 — Live RPC First Slice + Finality Policy

### 6.1.1 Finality Policy

- Default: SOLANA_COMMITMENT=finalized. Finalized blocks cannot be rolled back. ~13-second additional latency vs confirmed. Acceptable for institutional proof.

- If confirmed_preview mode is ever needed: rows must carry finality_state='provisional'. Must not contribute to Corridor Health Score until finalized.

- Uncled blocks (skipped slots): without finalized commitment, ingested transactions from non-finalized blocks may be rolled back. These become permanent false settlements in BigQuery with no reorg handler. This is the risk finalized commitment eliminates.

### 6.1.2 Three Health State Fields

| ingestion_state | running ¦ succeeded ¦ failed ¦ circuit_open ¦ provider_lagging |
| --- | --- |
| freshness_state | fresh ¦ stale ¦ unavailable (based on lag_seconds vs thresholds) |
| observation_state | observed ¦ no_recent_activity ¦ ambiguous_empty ¦ unavailable |
| commitment_level | finalized ¦ confirmed ¦ processed — level used for last run |

fresh + no_recent_activity = system is healthy but watched address had no transfers. This must not be presented as Solana corridor healthy. The dashboard must disambiguate.

### 6.1.3 First Run Sequence

- Set all env vars from §5.

- python -c "from services.solana.ingestion_adapter import SolanaIngestionAdapter; SolanaIngestionAdapter.from_env().run()"

- Confirm: checkpoint written at SOLANA_CHECKPOINT_PATH with valid last_processed_signature + last_processed_slot.

- Confirm: at least one event in data/solana_events_buffer.jsonl.

- Confirm: validate_batch() returns approved=True.

- Verify 3+ events manually via Solana explorer: signature exists; mint = USDC mainnet address; amount matches balance delta; owner resolution = ok or explicitly degraded; no __account_index_N__ placeholders; Jito fields empty unless detected.

- GET /v1/solana/health: confirm freshness_state='fresh', observation_state='observed', commitment_level='finalized'.

## 6.2 Phase 14.5 — Semantic RPC Validation

New phase, not in v1. The circuit breaker must understand the data layer, not just the transport layer.

| Check | What to inspect | Failure behavior |
| --- | --- | --- |
| HTTP status | Non-200 response | Trip circuit breaker (existing) |
| JSON-RPC error field | data.error is non-null in response body | Trip or degrade; log error code |
| Null result | data.result is null | Failed call; do not advance checkpoint |
| Empty signatures | getSignaturesForAddress returns [] for known-active address | Flag ambiguous_empty; N consecutive before trip |
| Provider slot lag | Provider reported slot significantly behind chain tip | Set ingestion_state=provider_lagging; degrade freshness |
| Transaction finality | Fetched tx commitment != SOLANA_COMMITMENT | Reject row from batch; do not promote |
| Block time null | block_time=null on fetched transaction | Write row with block_time=None; cannot contribute to freshness lag |
| Response shape | Expected fields missing from RPC response | Reject batch; log schema mismatch |

### 6.2.1 Ambiguous Empty Response

- Single empty response: observation_state='no_recent_activity'. Do not advance checkpoint. Do not trip circuit breaker.

- N >= 3 consecutive empty responses for known-active address: observation_state='ambiguous_empty'. Log warning. Alert.

- Do not set freshness_state='fresh' when observation_state='ambiguous_empty'.

## 6.3 Phase 15 — Durable Scheduler + Checkpoint Safety

### 6.3.1 Checkpoint Backend Hierarchy

| local_file (dev only) | data/solana_checkpoint.json. Allowed only when ENV=development. Atomic via os.replace(). |
| --- | --- |
| gcs (production preferred) | GCS object at SOLANA_GCS_CHECKPOINT_URI. Atomic via versioning. Preferred for Mode A first slice. |
| bigquery_metadata (alt) | BigQuery metadata table. Higher latency but no separate infra. Acceptable alternative to GCS. |
| Redis (future, Mode B) | For multi-worker. Not required for Mode A. Add only when Mode B is activated. |

Production startup guard:

if ENV == 'production' and SOLANA_CHECKPOINT_BACKEND == 'local_file':

raise ProductionCheckpointError(

'local_file not allowed in production. Use gcs or bigquery_metadata.'

)

### 6.3.2 Checkpoint Safety Invariant — Non-Negotiable

📌 Checkpoint advances ONLY after ALL of the following are true: 1. Batch validation passed (validate_batch() returned approved=True) 2. Rows successfully written to BigQuery via MERGE or JSONL fallback 3. Run metadata persisted (SolanaCache.record_run()) 4. FreshnessMonitor.record_slot() called

Checkpoint must NOT advance on:

- Failed validation / rejected batch

- BigQuery write failed or partial

- Circuit breaker OPEN state

- ambiguous_empty observation state

- provider_lagging ingestion state

- SIGTERM received during write

- Missing checkpoint with no configured start signature

- Null result from RPC

### 6.3.3 Scheduler: scripts/run_solana_ingestion.py

- Modes: --once (single run, testing) and --loop (continuous, production).

- On success: structured log, sleep SOLANA_INGESTION_INTERVAL_SECONDS.

- On CircuitOpenError: sleep SOLANA_CIRCUIT_BREAKER_COOLDOWN_SECONDS; retry once. If still open: log critical, exit.

- On other exception: log error + traceback; exponential backoff capped at 300s.

- On SIGTERM/SIGINT: complete current write if in progress; flush checkpoint; log shutdown; exit 0.

- Never scans from genesis. Missing checkpoint + no start cursor: log error, exit 1.

- Structured log per run: run_id, signatures_fetched, events_written, validation_status, observation_state, ingestion_state, elapsed_ms, commitment_level.

# 7. Phase 16 — BigQuery Promotion + Phase 16.5 — Shadow S3

## 7.1 BigQuery Best Practices (Phase 16)

These are non-negotiable. Confirmed by multiple reviews including BasedDevoBot and BigQuery-specific analysis.

| BIGNUMERIC enforcement | amount_raw, amount_transferred_raw, fee_withheld_raw must be BIGNUMERIC. Solana u64 values mangled by float precision. Do not rely on JSON string casting. |
| --- | --- |
| NUMERIC for decimals | amount_decimal must be NUMERIC(38, 9). Enforced as str(Decimal) -> NUMERIC, never f'{val:.6f}'. |
| Partition strategy | PARTITION BY RANGE_BUCKET(slot, GENERATE_ARRAY(0, 500000000, 1000000)) — 1M slot shards. Solana block_time can be null or lagging. Partition on slot, not block_time. This reduces cost by 90%+ for corridor-specific lookups. |
| Clustering strategy | CLUSTER BY token_mint, watched_address, raw_event_id. Speeds up deduplication during MERGE phase. |
| MERGE key | normalized_event_id only. Not canonical_key. Not raw_event_id. Not signature. See §4.1 identity model. |
| Idempotency rule | MERGE must be safe to run 100 times. Re-running same batch must result in 0 new rows and 0 duplicate normalized_event_id errors. |
| Timestamp conversion | block_time from RPC is Unix seconds (int). Must be converted to TIMESTAMP in BigQuery. MIN(block_time) in reconciliation query requires this. |
| MERGE cost control | MERGE operations that scan the entire table will inflate costs. Partition requirement on slot ensures pruning. Include slot range filter in MERGE WHERE clause. |
| Budget alert | Set budget alerts at 50%, 90%, 100% of monthly BQ budget. Export billing to BQ to monitor query costs. High-volume watched addresses can produce large batches. |

## 7.2 scripts/create_solana_bq_table.py

- Imports BQ_SCHEMA from bigquery_writer.py. No manual schema duplication.

- Creates solana_measured dataset if not exists.

- Creates solana_transfers table if not exists (idempotent — safe to run repeatedly).

- Partitioned: RANGE_BUCKET on slot as in §7.1.

- Clustered on (token_mint, watched_address, raw_event_id).

- Fails loudly on missing SOLANA_BQ_DATASET, SOLANA_BQ_TABLE, or missing GCP credentials.

- Includes decode_version column (STRING DEFAULT '2') for schema migration tracking.

## 7.3 BigQuery MERGE Behavior

The SolanaEventWriter uses MERGE semantics. Two scenarios:

MERGE INTO solana_measured.solana_transfers AS target

USING source_batch AS source

ON target.normalized_event_id = source.normalized_event_id

-- Scenario A: Upgrade degraded record if new run has better data

WHEN MATCHED AND (

source.decode_version > target.decode_version OR

(target.validation_status = 'degraded' AND source.validation_status = 'ok')

) THEN UPDATE SET

amount_transferred_raw = source.amount_transferred_raw,

source_owner = source.source_owner,

destination_owner = source.destination_owner,

validation_status = source.validation_status,

decode_version = source.decode_version,

collision_detected = source.collision_detected,

transfer_ordinal = source.transfer_ordinal,

ingestion_timestamp = CURRENT_TIMESTAMP()

-- Scenario B: New record

WHEN NOT MATCHED THEN INSERT ROW

⚠ MERGE key must be normalized_event_id, not canonical_key BasedDevoBot's original MERGE procedure joins on canonical_key. The v3 identity model makes normalized_event_id the durable dedupe key. canonical_key is human-readable base lineage. They are not interchangeable as BQ dedup keys. Appendix C has the corrected procedure.

## 7.4 Phase 16 Promotion Checklist

- Run scripts/create_solana_bq_table.py. Table exists with correct partition/clustering.

- BIGNUMERIC columns verified: amount_raw, amount_transferred_raw, fee_withheld_raw.

- NUMERIC(38,9) column verified: amount_decimal.

- Timestamp check: block_time stored as TIMESTAMP, not integer.

- Replay test: run same batch twice. Row count unchanged on second run. COUNT(*) == COUNT(DISTINCT normalized_event_id).

- Reconciliation query passes: COUNT(*), COUNT(DISTINCT normalized_event_id), MAX(slot), MIN(block_time).

- .env.example committed with all required variables.

- Env var regression test: zero mismatches between docs and §5 canonical table.

- EVM non-regression: Ethereum/Polygon /health fields unchanged; EVM tests 100% green.

- S3-readiness check: all fields in §7.5 present in BQ schema.

## 7.5 S3-Readiness Field Checklist (Phase 16 Gate)

These fields must exist in the BigQuery schema before Phase 16 is marked done. They are the bridge between S2 correctness and S3 intelligence. Finding a missing field at Phase 17 would require a costly schema migration.

| Field | S3 Use | Notes |
| --- | --- | --- |
| validation_status | Success Purity | ok ¦ degraded ¦ failed. Core signal quality gate. |
| degradation_reason | Success Purity | String. Why row is degraded, if applicable. |
| owner_resolution_status | Success Purity | ok ¦ degraded ¦ pending. Tracks S1 enrichment quality. |
| transfer_truth_status | Success Purity | Tracks whether balance-delta ground truth was used. |
| commitment_level | Finality tracking | finalized ¦ confirmed ¦ processed. |
| finality_state | Finality tracking | finalized ¦ provisional ¦ orphaned. |
| collision_detected | Collision audit | True if raw_event_id had >1 distinct fingerprint. |
| transfer_ordinal | Collision audit | Stable tie-breaker. 0 for clean events. |
| jito_tip_lamports | MEV exposure | 0 if no Jito tip. BIGNUMERIC. |
| priority_fee_lamports | Fee efficiency | Lamports. Part of cost decomposition. |
| base_fee_lamports | Fee efficiency | Lamports. Part of cost decomposition. |
| amount_transferred_raw | Settlement velocity | Balance-delta derived amount. BIGNUMERIC. |
| fee_withheld_raw | Fee efficiency | Token-2022 extension. May be null for standard SPL. |
| block_time | Settlement velocity | Unix TIMESTAMP. May be null for very recent slots. |
| ingestion_timestamp | Settlement velocity | CURRENT_TIMESTAMP() at write. Latency benchmark. |
| watched_address | Corridor scope | The watched pubkey that triggered this ingestion. |
| token_mint | Corridor routing | SPL token mint address. |

## 7.6 Phase 16.5 — Shadow S3 Signal Validation

Purpose and scope Phase 16.5 is the bridge between S2 correctness and S3 product intelligence. It tests whether the production Solana schema can support S3 signal generation WITHOUT making production claims. All outputs are prefixed shadow_*. They are internal-only. They cannot power dashboard claims. They cannot appear in IRR or IPR artifacts. They exist to surface schema gaps before the full Phase 17 PRD is written. BasedDevoBot's framing is correct: if you wait until the data is perfect to start intelligence design, you will discover a missing field (e.g., a specific Jito MEV flag) at the worst time. Phase 16.5 is the early warning system.

### 7.6.1 Shadow S3 Inputs

From finalized BigQuery rows (solana_measured.solana_transfers) after Phase 16 promotion:

- validation_status, degradation_reason, owner_resolution_status, transfer_truth_status

- commitment_level, finality_state, collision_detected, transfer_ordinal

- jito_tip_lamports, base_fee_lamports, priority_fee_lamports

- block_time, ingestion_timestamp

- amount_transferred_raw, fee_withheld_raw (if available)

- watched_address, token_mint

### 7.6.2 Shadow S3 Outputs — All Labeled Internal

| shadow_success_purity | COUNT(validation_status='ok') / COUNT(*) per time window. Target: >= 0.90. Below 0.90 triggers internal alert. |
| --- | --- |
| shadow_mev_protection_rate | COUNT(jito_tip_lamports > 0) / COUNT(*). Percentage of transfers using Jito MEV protection. |
| shadow_settlement_velocity | AVG(ingestion_timestamp - block_time). Average latency between on-chain finality and Canopy awareness. |
| shadow_fee_efficiency | AVG(base_fee_lamports + priority_fee_lamports + jito_tip_lamports) by time window and token_mint. |
| missing_field_report | Any S3-readiness field from §7.5 that is NULL in >5% of rows. These are schema gaps that Phase 17 must address first. |

### 7.6.3 Shadow S3 Rules

- All queries run as BigQuery views prefixed shadow_: shadow_corridor_intelligence_v1.

- No shadow_ output may power any dashboard tile that is visible to external parties.

- No shadow_ metric may be cited in an IRR or IPR artifact.

- shadow_success_purity < 0.90 is an internal quality alert, not a product degradation signal.

- The missing_field_report output is a direct input to the Phase 17 PRD scope. If fields are missing, Phase 17 begins with schema remediation.

### 7.6.4 Phase 16.5 Acceptance Criteria

- shadow_corridor_intelligence_v1 view exists in BigQuery and returns rows grouped by hour_bucket.

- shadow_success_purity is computed and logged for at least 7 days of finalized data.

- shadow_mev_protection_rate is non-null.

- shadow_settlement_velocity is non-null.

- missing_field_report is generated and reviewed. All fields in §7.5 are present in schema.

- No shadow_ output appears on any external-facing dashboard or document.

# 8. Acceptance Criteria — All Phases

A phase is done only when every criterion below it passes. None are negotiable.

## Phase 13

- transfer_ordinal is deterministic: shuffled input produces same ordinals.

- transfer_ordinal assigned by stable sort on transfer_fingerprint, not insertion order.

- collision_detected = True when raw_event_id group has >1 distinct fingerprint.

- Exact duplicate replay produces one row, not two.

- normalized_event_id is stable across reruns of same batch.

- Cross-transaction events with same instruction indices but different signatures never collide.

- Decimal serialization produces same fingerprint across two separate Python processes.

- All 9 identity tests pass.

- All 356 original tests pass.

- TD-09 resolved: env var names canonicalized to §5 across all files.

## Phase 14

- First live run uses SOLANA_COMMITMENT=finalized.

- At least 3 events observed and manually verified (signature / mint / amount / owner / finality).

- /v1/solana/health returns freshness_state, observation_state, ingestion_state, commitment_level.

- observation_state='observed' (not just freshness_state='fresh').

- Checkpoint written with valid signature + slot cursor.

- Empty/ambiguous RPC response does not advance checkpoint.

## Phase 14.5

- 200 OK with JSON-RPC error field trips or degrades circuit breaker.

- 200 OK with null result does not advance checkpoint.

- Consecutive empty windows for known-active address triggers ambiguous_empty.

- Provider slot lag detected; sets ingestion_state=provider_lagging.

- Transaction fetched at wrong commitment level rejected from batch.

## Phase 15

- Scheduler runs continuously >= 1 hour without crash.

- SIGTERM causes checkpoint flush and clean exit code 0.

- ENV=production + SOLANA_CHECKPOINT_BACKEND=local_file raises ProductionCheckpointError at startup.

- Checkpoint does not advance on failed validation, failed write, or circuit-open state.

- Structured log lines emitted per run (not print()).

## Phase 16

- create_solana_bq_table.py runs idempotently; table has correct partition/clustering.

- Promoted rows visible in BigQuery under solana_measured.solana_transfers.

- Replay test: same batch run twice; row count unchanged.

- Reconciliation: COUNT(*) == COUNT(DISTINCT normalized_event_id).

- Timestamp check: block_time stored as TIMESTAMP.

- .env.example committed.

- Env var regression test: zero mismatches.

- EVM non-regression: Ethereum/Polygon /health unchanged; EVM tests 100% green.

- S3-readiness check: all 18 fields in §7.5 present in BQ schema.

## Phase 16.5

- shadow_corridor_intelligence_v1 view exists; returns rows by hour_bucket.

- shadow_success_purity computed for >= 7 days of finalized data.

- missing_field_report generated and reviewed.

- No shadow_ output on any external dashboard or document.

- All §7.5 fields present (missing_field_report = empty).

# 9. First Moves — Codex Sequence

Hand to Codex in this order. Do not combine steps with explicit ordering dependencies.

| Priority | ID | Item | Location / Target |
| --- | --- | --- | --- |
| Urgent | TD-01/02-REWRITE | Rewrite S2 identity: raw_event_id -> fingerprint -> stable ordinal -> normalized_event_id (§4) | event_schema.py:196,233 |
| Urgent | TD-03 | Replace BigQuery INSERT with MERGE keyed on normalized_event_id (Appendix C DDL) | bigquery_writer.py |
| Urgent | TD-04 | Add SOLANA_COMMITMENT=finalized; tag rows with commitment_level + finality_state | ingestion_adapter.py |
| Urgent | TD-09 | Canonicalize all env var names to §5 canonical table across all files and docs | all files |
| High | Test-Suite | Add 9 identity tests: tests/solana/test_event_schema_identity.py | new file |
| High | Verify-All | Run full suite: 356 + 9 new tests. All must pass. | pytest tests/ |
| High | TD-05 | Semantic circuit breaker: JSON-RPC error + null result + empty sigs + provider lag | circuit_breaker.py |
| High | TD-10 | Health endpoint: add ingestion_state, observation_state, commitment_level | api_integration.py |
| Medium | Phase-14-Live | Configure env vars; run first live ingestion at finalized; verify 3+ events manually | env + adapter.from_env() |
| Medium | TD-06 | Durable checkpoint backend hierarchy; production startup guard | checkpoint.py |
| Medium | TD-07 | Scheduler: scripts/run_solana_ingestion.py with loop, --once, SIGTERM, checkpoint invariant | new file |
| Medium | TD-08 | BQ table script: scripts/create_solana_bq_table.py (see Appendix C for DDL reference) | new file |
| Medium | TD-11 | S3-readiness field check: confirm all 18 §7.5 fields in BQ schema before Phase 16 done | event_schema.py + BQ |
| Medium | Phase-16.5 | Deploy shadow_corridor_intelligence_v1 view; generate missing_field_report | db/ + BQ views |

🚫 Phase 17 is blocked until Phase 16 acceptance criteria all pass Do not create Phase 17 code. Do not build production CHS, IRR, or IPR. The Phase 17 spec is in Appendix B. It becomes its own PRD after Phase 16.5 completes.

# 10. Premortem Checklist — What Kills Canopy

Run through this before handing to Codex. These are the failure modes identified across all five reviews.

| Check | Mitigation |
| --- | --- |
| Does Codex understand raw_event_id != normalized_event_id? | §4.1 identity table is in the doc. Give Codex §4 explicitly. |
| Is BigQuery MERGE keyed on normalized_event_id, not canonical_key? | Appendix C corrected DDL uses normalized_event_id. Codex must not use canonical_key as merge key. |
| Does Phase 13 produce identical IDs across shuffled input? | Test 5 (test_determinism_shuffled_input) verifies this. |
| Does duplicate replay produce one row, not two? | Test 7 (test_duplicate_exact_replay) verifies this. |
| Does raw_event_id include signature + ix + inner_ix (not just signature)? | §4.1 and fingerprint spec in §4.2 Step 2 are explicit. |
| Does live ingestion use finalized commitment? | SOLANA_COMMITMENT=finalized in §5. Phase 14 acceptance requires commitment_level='finalized'. |
| Does fresh require real observation, not just server uptime? | observation_state='observed' is required alongside freshness_state='fresh' in Phase 14 AC. |
| Does observation_state distinguish observed vs no_recent_activity? | Three health state fields in §6.1.2. |
| Does semantic RPC validation catch 200 OK with bad payload? | Phase 14.5 spec in §6.2. |
| Is local checkpoint forbidden in production? | ProductionCheckpointError in §6.3.1. |
| Does checkpoint advance only after validation + write + run metadata + freshness record? | Checkpoint invariant in §6.3.2. |
| Does BQ table creation import BQ_SCHEMA rather than duplicating schema? | scripts/create_solana_bq_table.py spec in §7.2. |
| Does MERGE prune partitions to avoid full table scans? | RANGE_BUCKET on slot in §7.1. Include slot range in MERGE WHERE. |
| Are Ethereum/Polygon /health outputs unchanged? | EVM non-regression gate in Phase 16 AC. |
| Are all S3-readiness fields present before Phase 17 begins? | S3-readiness checklist in §7.5. missing_field_report in Phase 16.5. |
| Are all shadow_* outputs labeled internal / non-production? | Phase 16.5 rules in §7.6.3. |
| What happens if circuit breaker trips during Phase 14.5 first live test? | Manual SIGTERM + inspect logs. Do not auto-resume without reviewing last error. MissingCheckpointError is a halt, not a restart. |
| What if JSONL buffer contains pre-Phase-13 data with ordinal=0, collision=False? | Discard existing JSONL buffer. Do not promote pre-fix data to BigQuery. Start clean after Phase 13 is verified. |
| Inner instruction depth: do recursive inner instructions flatten without losing order? | inner_instruction_index is part of raw_event_id and fingerprint. Flattening must preserve this index. |
| v1/v2 legacy data in BQ with no transfer_ordinal: what happens on first MERGE? | decode_version field allows upgrade path. decode_version=2 data gets updated if new run produces validation_status='ok'. |

# 11. Risks and Mitigations

| RPC rate limits on Phase 14 first run | Start at SOLANA_RPC_MAX_RPS=5. Use authenticated endpoint. Start with lower-volume watched address for first validation. |
| --- | --- |
| finalized commitment latency | ~13s vs confirmed. Acceptable for institutional proof. Document the tradeoff. Provisional mode available if latency becomes a product requirement. |
| Polling falls behind high-volume address | Default poll interval is 15s at S0. If address regularly exceeds 800 sigs per window, graduate to S1 (Helius webhooks/Triton stream). See scaling tiers in §12. |
| JSONL buffer contains pre-fix data | Discard existing JSONL buffer before Phase 16 promotion. Do not promote pre-Phase-13-fix data. |
| GCS checkpoint write latency | GCS writes slower than local file. Use async checkpoint write. Flush only after confirmed BQ promotion. |
| BQ cost creep from high-volume address | RANGE_BUCKET on slot prunes partitions. Set budget alerts at 50/90/100%. Export billing data to BQ to monitor query costs. |
| shadow_success_purity cold start | For first 7 days, volume signal is unstable. Phase 16.5 output should be marked provisional during this window. |
| v1/v2 legacy BQ data with ordinal=0 | decode_version field in MERGE allows upgrade. Re-running ingestion after Phase 13 fix will promote degraded records to ok without manual deletion. |

# 12. Scaling Architecture Decision

| Tier | Architecture | Characteristics | When |
| --- | --- | --- | --- |
| S0 | RPC watched-address polling (current) | getSignaturesForAddress; 1000 sig/call; 15s poll; single ingester; finalized | Watched-address proof-of-production. Current milestone. |
| S1 | Provider-assisted: Helius webhooks / Triton stream | Push-based signatures; higher rate limits; configurable filters; no polling overhead | When S0 polling falls behind (>800 sigs/window). |
| S2 | Geyser/gRPC from validator | Validator-level plugin; real-time account state push; bypasses transaction JSON parsing; no RPC limits | High-throughput full-market coverage. Future milestone. |

S0 is the right architecture for this milestone. Geyser is the correct long-term architecture for high-throughput ambitions. Do not block Phase 13 on Geyser.

# 13. What This Document Does Not Assert

- Does not assert any RPC provider will be available or performant.

- Does not assert watched-address ingestion yields a statistically representative sample of Solana USDC flows.

- Does not assert a production SLA for the ingestion pipeline.

- Does not assert Phase 16 represents full Institutional Proof readiness — that is Phase 17.

- Does not assert shadow_* outputs are production corridor intelligence.

- Does not assert observed on-chain settlement health proves off-chain fulfillment or resource delivery.

- Does not assert Geyser/gRPC architecture is included — RPC polling is adequate for current milestone scope.

# Appendix A — Phase 17 Spec (BLOCKED)

🚫 Do not begin until Phase 16 acceptance criteria are fully met This appendix is the complete spec for Phase 17 (Corridor Intelligence Product Layer). Treat as input to a follow-on PRD. Do not give to Codex until Phases 13–16 are marked done.

## A.1 CHS Formula — Updated Lag Signal

| freshness_signal | 1.0 if freshness_state='fresh' AND observation_state='observed'; 0.5 if stale; 0.0 if unavailable or ambiguous_empty |
| --- | --- |
| validation_signal | 1.0 if last_validation_status='approved'; 0.0 if rejected or null |
| volume_signal | Normalized events_written vs rolling 7-day median. Cold-start (<7 days): volume_signal_status='insufficient_history'; CHS_status='provisional'. |
| lag_signal (updated) | Step-plateau: 1.00 if lag<=60s; 0.90 if 60s<lag<=300s; 0.70 if 300s<lag<=900s; linear 0.70->0.00 between 900s–3600s; 0.00 if lag>3600s. |

CHS = weighted avg(freshness x 0.35, validation x 0.30, volume x 0.20, lag x 0.15). Output includes: score, confidence, status (normal | provisional | insufficient_history | degraded).

## A.2 IRR Required Disclosure Fields

- scope: 'Watched-address scope only. Transfers between non-watched accounts are not observed.'

- freshness_state / observation_state / ingestion_state

- last_validation_status, commitment_level

- observed_transfer_count_window: events_written for most recent run

- data_as_of: last_block_time

- chs_status: normal | provisional | insufficient_history | degraded

## A.3 IPR Claims Table

| TD-ID | Severity | Description | File:Line | Fix |
| --- | --- | --- | --- | --- |
| Measured | — | SPL token transfers for watched addresses within ingestion window at finalized commitment | On-chain via RPC + normalize_event() | Directly observed; reproducible from chain |
| Calculated | — | amount_decimal; CHS from weighted formula; normalized_event_id | event_schema.py; CHS formula | Derived from measured inputs; formula disclosed |
| Modeled | — | volume_signal benchmark (7-day rolling median); cold-start provisional CHS | Phase 17 implementation | Model assumption; provisional during cold-start |
| Forecasted | — | None claimed | — | Canopy does not forecast Solana volumes |
| Policy | — | Freshness thresholds; watched address selection; CHS weights; commitment level | env vars + Phase 17 config | Operator choices; not empirical claims |

# Appendix B — Agent Context Brief

Paste this as system context when handing this PRD to any AI coding agent (Claude Code, Codex, or subagent).

System philosophy: Trust the Ledger. Verify the Signal. You are working on Canopy Route Intelligence — a Solana stablecoin route intelligence system. Your goal is to produce correct data, not fast data. Partial truth labeled correctly is better than complete truth assumed incorrectly.

### B.1 Stratum Rules

- S0 (Source): raw Solana RPC. Always use finalized commitment for settlement data. Never guess a Pubkey.

- S1 (Secret): ALT resolution, owner resolution, balance deltas. If ALT resolution fails, mark row validation_status='degraded'. Never crash the pipeline on a single resolution failure.

- S2 (Synthesis): Deterministic identity assignment. Follow §4.2 pipeline exactly. Never use insertion order to assign ordinals. Never use signature alone as raw_event_id.

- S3 (Signal): BigQuery views. Shadow-only until Phase 17 PRD. Never let S3 run ahead of S2 correctness.

### B.2 Axioms — Non-Negotiable

- Anti-float: Never use float for token amounts. Use decimal.Decimal in Python and BIGNUMERIC in BigQuery.

- Balance delta is ground truth: postTokenBalances - preTokenBalances is the only proof of settlement. Instruction logs are intentions.

- Idempotency over everything: BigQuery MERGE keyed on normalized_event_id. A re-run must produce 0 duplicate rows.

- Graceful degradation: RPC failure or owner resolution failure -> write row with degraded status. Do not crash.

- Identity precision: raw_event_id = solana:{sig}:{ix}:{inner_ix}. normalized_event_id = {raw_event_id}:{fingerprint[:8]}. These are not the same. Do not confuse them.

### B.3 What Canopy Is NOT

- Not a full indexer — only watched addresses and allowed mints (USDC).

- Not an EVM clone — do not apply Ethereum account-abstraction logic to Solana.

- Not a Black Box — every decision (collision detection, fee decomposition) must be traceable in the BQ schema.

- Not an execution engine — Canopy provides routing intelligence; it does not execute payments.

APPENDIX C

BasedDevoBot Code Artifacts — With Inline Corrections

How to read this appendix BasedDevoBot produced structurally correct code artifacts. The intent is sound. Two classes of corrections are applied inline: CORRECTION: marks where the original code conflicts with the v3 identity model (e.g., raw_event_id = signature, MERGE key = canonical_key, fingerprint fields insufficient). ANNOTATION: adds context about why the correction was made. Hand the corrected versions to Codex, not the originals.

## C.1 collision_detector.py

Source: BasedDevoBot. Structurally correct. Two corrections applied.

# services/solana/collision_detector.py

# Fixes TD-01 (transfer_ordinal) and TD-02 (collision_detected)

# Wired between Phase 5 (Owner Resolution) and Phase 6 (Validation)

import hashlib

import logging

from typing import List, Dict

logger = logging.getLogger(__name__)

def assign_ordinals(batch: List[Dict]) -> List[Dict]:

"""

Groups events by base canonical_key (raw_event_id equivalent).

Assigns stable ordinals via fingerprint sort.

Sets collision_detected=True if >1 distinct fingerprint per group.

Deduplicates exact replays (same fingerprint in same group).

"""

if not batch:

return []

# Group by base canonical key (raw_event_id: solana:{sig}:{ix}:{inner_ix})

groups = {}

for event in batch:

# CORRECTION: group on 'canonical_key' which is the base raw_event_id

# NOT on 'raw_event_id' if that field was set to just signature

# Ensure canonical_key = 'solana:{sig}:{ix}:{inner_ix}' upstream

base_key = event.get('canonical_key')

groups.setdefault(base_key, []).append(event)

processed_batch = []

for base_key, group in groups.items():

# Sort by fingerprint for determinism (not insertion order)

group.sort(key=lambda x: x.get('event_fingerprint', ''))

# Detect genuine collisions: >1 distinct fingerprint for same coordinate

fingerprints = [ev.get('event_fingerprint') for ev in group]

unique_fingerprints = set(fingerprints)

has_collision = len(unique_fingerprints) > 1

# Detect exact duplicates: same fingerprint appearing twice

# Dedupe: keep first occurrence, drop subsequent

seen_fingerprints = set()

deduplicated_group = []

for ev in group:

fp = ev.get('event_fingerprint')

if fp in seen_fingerprints:

logger.info(f'[DEDUP] Exact replay dropped: {base_key} fp={fp[:8]}'

continue  # Drop exact duplicate

seen_fingerprints.add(fp)

deduplicated_group.append(ev)

if len(group) > 1 and has_collision:

logger.warning(

f'[COLLISION] {len(deduplicated_group)} distinct transfers for {base_key}'

)

# Assign ordinals and finalize keys

for i, event in enumerate(deduplicated_group):

event['transfer_ordinal'] = i

event['collision_detected'] = has_collision

# CORRECTION: normalized_event_id includes fingerprint suffix, not ordinal

# Format: {raw_event_id}:{fingerprint[:8]}

# canonical_key gets :ordinal suffix for human lineage only

fp = event.get('event_fingerprint', '')

event['normalized_event_id'] = f"{base_key}:{fp[:8]}"

event['canonical_key'] = f"{base_key}:{i}"  # Lineage only

processed_batch.append(event)

return processed_batch

## C.2 Fingerprint Generation in ingestion_adapter.py

Source: BasedDevoBot. Fingerprint field set needs expansion per §4.1 identity model.

# Step 6 inside _process_transaction()

# CORRECTION: fingerprint must include enough fields to avoid false-duplicate

# classification in complex DEX transactions (e.g., Jupiter swaps with same

# source/dest/mint/amount but different programs or instruction data)

# Original (BasedDevoBot) — insufficient for complex transactions:

# fp_payload = f"{source}:{dest}:{mint}:{amount}"

# Corrected fingerprint — add program_id, token_program, instruction data hash:

import hashlib

from decimal import Decimal

def compute_transfer_fingerprint(truth: dict, pre: dict) -> str:

source_owner = truth.get('source_owner') or ''

dest_owner   = truth.get('destination_owner') or ''

ix_data      = pre.get('instruction_data', b'') or b''

ix_data_hash = hashlib.sha256(ix_data).hexdigest()[:16] if ix_data else ''

payload = ':'.join([

pre.get('program_id', ''),

truth.get('token_program', ''),

truth.get('source_token_account', ''),

truth.get('destination_token_account', ''),

source_owner,

dest_owner,

truth.get('token_mint', ''),

str(truth.get('amount_received_raw', 0)),

ix_data_hash,

])

return hashlib.sha256(payload.encode()).hexdigest()

# Base canonical key (pre-ordinal, matches raw_event_id)

# CORRECTION: raw_event_id must include ix and inner_ix, NOT just signature

# BasedDevoBot set raw_event_id = signature — that is wrong per §4.1

base_canonical_key = (

f"solana:{signature}"

f":{pre.get('ix_index', 0)}"

f":{pre.get('inner_ix_index', -1)}"

)

## C.3 BigQuery DDL — solana_transfers Table

Source: BasedDevoBot. Partition strategy corrected: RANGE_BUCKET on slot (not DATE on block_time, which can be null).

-- db/solana_transfers_ddl.sql

-- Production Schema v3

CREATE TABLE IF NOT EXISTS

`{{PROJECT_ID}}.solana_measured.solana_transfers`

(

-- 1. Identity and Collision Defense (S2)

-- CORRECTION: normalized_event_id is the BQ dedup key, not canonical_key

normalized_event_id  STRING  NOT NULL,  -- {raw_event_id}:{fp[:8]} -- BQ MERGE KEY

canonical_key        STRING  NOT NULL,  -- {raw_event_id}:{ordinal} -- lineage only

-- CORRECTION: raw_event_id = solana:{sig}:{ix}:{inner_ix}, NOT just signature

raw_event_id         STRING  NOT NULL,  -- solana:{sig}:{ix}:{inner_ix}

event_fingerprint    STRING  NOT NULL,  -- SHA-256 of program+mint+accts+amount+data

transfer_ordinal     INT64   NOT NULL,  -- stable tie-breaker within raw_event_id group

collision_detected   BOOL    DEFAULT FALSE,

decode_version       STRING  DEFAULT '3',  -- schema migration tracking

-- 2. Temporal and Ledger Context (S0)

chain                STRING  DEFAULT 'solana',

slot                 INT64   NOT NULL,

block_time           TIMESTAMP,  -- may be null for recent slots

ingestion_timestamp  TIMESTAMP   DEFAULT CURRENT_TIMESTAMP(),

commitment_level     STRING,  -- finalized | confirmed | processed

finality_state       STRING,  -- finalized | provisional | orphaned

watched_address      STRING  NOT NULL,

-- 3. Economic Data (S1 balance-delta ground truth)

amount_raw              BIGNUMERIC,  -- u64 from ledger

amount_decimal          NUMERIC(38, 9),

amount_transferred_raw  BIGNUMERIC,  -- balance-delta derived (Phase 5)

fee_withheld_raw        BIGNUMERIC,  -- Token-2022 extension; null for standard SPL

-- 4. Cost Decomposition (S3 intelligence inputs)

base_fee_lamports      INT64,

priority_fee_lamports  INT64,

jito_tip_lamports      INT64,

is_jito_tip            BOOL  DEFAULT FALSE,

-- 5. Ownership and Routing (S1 enrichment)

source_owner              STRING,

destination_owner         STRING,

token_mint                STRING,

token_program             STRING,

source_token_account      STRING,

destination_token_account STRING,

signature                 STRING,

-- 6. Pipeline Quality and S3-Readiness Fields (§7.5)

validation_status        STRING,  -- ok | degraded | failed

degradation_reason       STRING,

owner_resolution_status  STRING,  -- ok | degraded | pending

transfer_truth_status    STRING,

)

-- CORRECTION: Partition on slot (not block_time) because block_time can be null

-- RANGE_BUCKET gives ~90% cost reduction for slot-range queries

PARTITION BY RANGE_BUCKET(slot, GENERATE_ARRAY(0, 500000000, 1000000))

-- CORRECTION: Cluster includes watched_address and raw_event_id for MERGE cost

-- BasedDevoBot had (token_mint, watched_address, raw_event_id) -- keeping this

CLUSTER BY token_mint, watched_address, raw_event_id;

## C.4 BigQuery MERGE Procedure

Source: BasedDevoBot. Merge key corrected to normalized_event_id.

-- db/merge_solana_batch.sql

CREATE OR REPLACE PROCEDURE

`{{PROJECT_ID}}.solana_measured.merge_solana_batch`(staging_table_name STRING)

BEGIN

EXECUTE IMMEDIATE FORMAT("""

MERGE INTO `{{PROJECT_ID}}.solana_measured.solana_transfers` AS target

USING %s AS source

-- CORRECTION: JOIN ON normalized_event_id, not canonical_key

-- canonical_key is lineage; normalized_event_id is the durable dedup key

ON target.normalized_event_id = source.normalized_event_id

-- Upgrade degraded record if new run has better data or decode version

WHEN MATCHED AND (

source.decode_version > target.decode_version OR

(target.validation_status = 'degraded' AND source.validation_status = 'ok')

) THEN UPDATE SET

target.amount_transferred_raw = source.amount_transferred_raw,

target.source_owner           = source.source_owner,

target.destination_owner      = source.destination_owner,

target.validation_status      = source.validation_status,

target.degradation_reason     = source.degradation_reason,

target.decode_version         = source.decode_version,

target.collision_detected     = source.collision_detected,

target.transfer_ordinal       = source.transfer_ordinal,

target.commitment_level       = source.commitment_level,

target.finality_state         = source.finality_state,

target.ingestion_timestamp    = CURRENT_TIMESTAMP()

-- New record

WHEN NOT MATCHED THEN INSERT ROW;

""", staging_table_name);

END;

## C.5 Shadow S3 View — corridor_intelligence_v1

Source: BasedDevoBot (corridor_intelligence_view.sql). All outputs prefixed shadow_*. Internal-only. Phase 16.5.

-- db/shadow_corridor_intelligence_v1.sql

-- Phase 16.5: Shadow S3 Signal Validation

-- INTERNAL ONLY. No production claims. No dashboard exposure.

CREATE OR REPLACE VIEW

`{{PROJECT_ID}}.solana_measured.shadow_corridor_intelligence_v1`

AS

SELECT

TIMESTAMP_TRUNC(block_time, HOUR)                                AS hour_bucket,

token_mint,

watched_address,

-- shadow_success_purity: ratio of ok rows to total rows

COUNTIF(validation_status = 'ok') / COUNT(*)                    AS shadow_success_purity,

-- shadow_mev_protection_rate: % of transfers using Jito tips

COUNTIF(jito_tip_lamports > 0) / COUNT(*)                       AS shadow_mev_protection_rate,

-- shadow_settlement_velocity: avg latency between block finality and ingestion

AVG(TIMESTAMP_DIFF(ingestion_timestamp, block_time, SECOND))    AS shadow_settlement_velocity_secs,

-- shadow_fee_efficiency: avg total cost per transfer

AVG(base_fee_lamports + priority_fee_lamports + jito_tip_lamports)

AS shadow_avg_total_fee_lamports,

COUNT(*)                                                         AS total_transfers,

COUNTIF(collision_detected = TRUE)                              AS collision_count,

COUNTIF(owner_resolution_status = 'degraded')                  AS owner_resolution_degraded_count,

COUNTIF(validation_status = 'degraded')                        AS degraded_count,

-- Flag for missing S3-readiness fields (schema gap detection)

COUNTIF(jito_tip_lamports IS NULL)                              AS missing_jito_count,

COUNTIF(base_fee_lamports IS NULL)                              AS missing_base_fee_count,

COUNTIF(ingestion_timestamp IS NULL)                            AS missing_ingestion_ts_count

FROM `{{PROJECT_ID}}.solana_measured.solana_transfers`

WHERE block_time IS NOT NULL

AND finality_state = 'finalized'

GROUP BY 1, 2, 3

ORDER BY 1 DESC;

End of Document  ·  Canopy Intelligence  ·  PRD + Build Plan v3  ·  May 5, 2026